PROJECT CHARTER
GEOS Project

Prepared for:

Vivid Solutions Inc.

Refractions Research Inc.

May 17, 2002

DRAFT

Version 0.1

Prepared by:

Document Change Control

| Revision Number | Date of Issue | Author(s) | Brief Description of Change |
| --- | --- | --- | --- |

Table of Contents

1.	Introduction	5

1.1	Audience	5

1.2	Related Documents	5

2.	Background	5

3.	Project Overview	5

4.	Project Objectives	5

5.	Project Scope	6

5.1	Out of Scope	6

6.	Project Approach	6

7.	Project Communications	6

7.1	Status Meetings	6

7.2	Project Web site	6

7.3	Ad-Hoc communication Methods	6

8.	Project Team	6

8.1	Roles And Responsibilities	6

8.2	Team Organization	7

8.3	Team Members	7

9.	Project Facilities and Resources	7

10.	Quality Assurance	7

10.1	Version Control	7

10.2	Testing	8

10.3	Code Reviews	8

10.4	Software Defect Tracking	8

10.5	Standards And MethodologY	8

11.	Deliverables And Milestones	8

11.1	Software	8

11.2	Documentation	8

12.	Project Schedule	9

13.	Critical Success Factors	9

14.	Risks, Assumptions And Constraints	9

14.1	Risks	9

14.2	Assumptions	9

14.3	Constraints	9

15.	Issues	9

16.	Project Management Processes	9

16.1	Project Management Objectives	9

16.2	Status Reporting	10

16.3	Issue Resolution	10

16.4	Change Management	10

16.5	Risk Management	10

17.	Sign-Off	11

18.	Appendices	12

18.1	Appendix 1: References	12

# Introduction

This document is the Project Charter for the GEOS project.  It is intended to define the scope and objectives of the project in sufficient detail to guide the project over its lifetime.

GEOS stands for Geometry Engine – Open Source.  GEOS is a port of the code in the Java Topology Suite (JTS) to C++.

## Audience

The audience for this document is all persons involved with the JTS2C Project, as well as users and other stakeholders of the project.

## Related Documents

- OpenGIS Simple Feature Specification for SQL , at:  http://www.opengis.org/techno/specs/99-049.pdf

- The JTS Web site and documentation, at: http://www.vividsolutions.com/jts/jtshome.htm.

# Background

Vivid Solutions Inc. developed a spatial library called the Java Topology Suite for the BC Ministry of Sustainable Resource Management.  The library was written in Java targeted at the Java 1.2 Platform and above.  The library was released under the Gnu Lesser Public License, with Vivid Solutions Inc. holding the copyright.  The main intellectual property in the library is the design of the class structure and the spatial algorithms used. In order to make the algorithms easily usable in other systems (such as the PostGIS spatial database) it has been decided to port the JTS library to C++.

Because the name JTS is specific to the technology used to implement the library, it has been decided to rebrand the project with a more general name.  The name Geometry Engine – Open Source (GEOS) has been chosen.

# Project Overview

ASI

2 students

# Project Objectives

The project has the following major objectives:

- Port all existing JTS classes and algorithms to C++, maintaining the existing design as much as possible (as far as is consistent with the different capabilities and limitations of C++)

- Maintain the adherence to the OpenGIS Simple Features Specification

- Design and implement a strategy to provide efficient memory management

- Port the existing JTS Test Suite, and develop additional test cases to improve the testing of spatial functions and robustness.

Secondary objectives are:

- Implement a new scheme of handling CoordinateLists, to adapt pre-existing lists of coordinates from other systems.

- Investigate and implement a rounding scheme to make the spatial overlay functions fully robust

- Investigate and implement a new buffer algorithm to make the buffer function fully robust and correct

- Investigate whether alternate indexing schemes and intersection detection algorithms would improve performance, and if so implement them.

# Project Scope

The project’s scope is defined by the list of objectives given above.

## Out of Scope

- Integrating GEOS library with PostGIS.  This will be done by Refractions Research Inc as an internal project.

# Project Approach

This is a relatively straightforward exercise in porting code from Java to C++.  As far as possible the existing design of JTS will be maintained.  New design to accommodate C++ features and limitations may take place, but will be kept to a minimum.

# Project Communications

## Status Meetings

Regular Project Status meetings between the development team members will be held on a weekly basis.  The Project Lead will be responsible for preparing and distributing meeting agendas and recording the minutes.

## Project Web site

A Project Web site will be established to host project documents.

## Ad-Hoc communication Methods

Other Design and Status meetings will be scheduled as required.

## List Server

A List server will be set up for discussion of GEOS project issues

# Project Team

## Roles And Responsibilities

### Project Manager

The Project Manager will be responsible for making the major decisions about project direction

### Project Lead

The Project Lead will be responsible for coordinating the development resources on the project.  He will take responsibility for scheduling meetings and overseeing communications.

### Technical Architect

The Technical Architect will be responsible for the assessment, planning, and development of the technology architecture, framework, and strategy for the project.  He is responsible for the technical design of the algorithms and software.  He will ensure that the appropriate development standards and methodologies are followed during development.

The Technical Architect will have overall responsibility for all software generated during the project.

### Developer

Developers are responsible for developing and testing software, under the direction of the Project Lead.

### Academic Supervisor

Academic Supervisors represent the University of Victoria role in this project.  They are responsible for dealing with any human resource or financial issues involving UVic.  They may provide technical advice or direction if required.

## Team Members

| Member | Role |
| --- | --- |
| Paul Ramsey Refractions Research Inc. | Project Manager |
| Martin Davis Vivid Solutions Inc. | Project Lead / Technical Architect |
| Yury Bychkov University of Victoria | Developer |
| Dr. Jens Jahnke University of Victoria | Academic Supervisor |
| Dr. Daniel German University of Victoria | Academic Supervisor |
| Dr. Hausi Muller University of Victoria | Academic Supervisor |

# Project Facilities and Resources

Development will take place mostly in an environment owned and supported by the developers.

Refractions Research Inc. will host and support project infrastructure including the CVS site, Web site, and mailing list.

# Quality Assurance

## Version Control

- Source code will be kept under version control using CVS

## Testing

- The developer will develop a test plan that defines the team, process, and data, and test cases to be used in unit, integration, and system testing.

- The developer will perform unit, integration, and system testing.

- BMGS will develop an Acceptance Test Plan which defines the team, process, data, and test cases to be used in acceptance testing.

- BMGS and the developer will conduct acceptance testing.

## Code Reviews

All code written will be reviewed for style, correctness and performance.  The Project Lead will be responsible for conducting Code Reviews.

## Software Defect Tracking

Software defect tracking is an essential aspect of delivering high-quality software.  Because the specifications of the library are extremely well defined, the fact that this is a port from an existing implementation, and the existence of an extensive test suite, it is expected that the software defect rate will be low.

Any software defects will be communicated to the Project Lead, who will maintain a list of outstanding defects and coordinate their repair.

## Standards And MethodologY

### Software Development Standards

Consistent and appropriate C++ coding standards will be developed during the course of the project.

The library will be developed using the Standard C++ language.  The source code must be able to be compiled and run on all platforms that support C++, including in particular Microsoft Windows, Linux and Solaris.

The project will make use of the following C++ development tools.

- Microsoft Visual C++ Version 6.0

- GNU C++ compiler

### Documentation Standards

Documentation content, structure and layout will follow consistent standards, to be agreed up by the project team.

Code will be documented with Doxygen-style comments, so that hypertext documentation can be generated automatically.

# Deliverables And Milestones

## Software

At the end of each Development Stage the source code and compiled libaries and application will be delivered.

The software developed under this project will be open source.

A list of the software deliverables includes:

| Software Artifact | Description |
| --- | --- |
| Library Source code | All source code developed in the project |
| Library Build scripts | Build scripts for all target platforms |
| Library Binaries | Binaries for all targeted platforms |
| Test Application Source Code | Source for all test harnesses build during the project |
| Test Application Binaries | Binaries for test applications for development environment |

## Documentation

Project documentation includes:

| Document | Description |
| --- | --- |
| Coding Standards | Specification of standards used for source code. Standards cover code style, cross-platform issues. |
| Technical Specifications | Only required if new algorithms or techniques are delivered. Includes a description of any new algorithms and techniques. |
| Programmer’s Guide | Explains how to compile, install, configure, and use the GEOS library. |

# Project Schedule

The following schedule is considered to be fairly accurate.  It may be subject to change during the project.

| Task / Milestone | Estimated Duration / Date |
| --- | --- |
| Milestone: Start of Development | 24 May, 2002 |
| Implement Geometry Object Model (including supporting classes). Add CoordinateList abstract class to simplify layering over other spatial object models |  |
| Implement WKT I/O classes |  |
| Implement TestRunner |  |
| Test Geometry Object Model by loading JTS Test Suite using TestRunner |  |
| Milestone: Deliver GEOS library, TestRunner.exe | 5 July, 2002 |
| Implement Binary Predicates (including supporting classes for graphs and intersection testing) |  |
| Test Binary Predicates using TestRunner and JTS Test Suite |  |
| Test for memory management correctness |  |
| Milestone: Deliver GEOS library including Binary Predicates |  |
| Implement Geometry.isValid (including supporting classes for indexing) |  |
| Test Geometry.isValid using TestRunner and JTS Test Suite |  |
| Test for memory management correctness |  |
| Milestone: Deliver GEOS library including Geometry.isValid |  |
| Implement overlay operations (intersection, union, difference, symmetric difference) (including supporting classes for indexing) |  |
| Enhance TestRunner to allow matching results using a tolerance factor |  |
| Test overlay operations using enhanced TestRunner and JTS Test Suite |  |
| Test for memory management correctness |  |
| Milestone: Deliver GEOS library including overlay operations |  |
| Implement buffer operation |  |
| Test buffer operation using TestRunner and JTS Test Suite |  |
| Test for memory management correctness |  |
| Milestone: Deliver GEOS library including buffer operation |  |
| Implement remaining Geometry methods including isSimple, area, distance |  |
| Test methods using TestRunner and JTS Test Suite |  |
| Test for memory management correctness |  |
| Milestone: Deliver GEOS library including remaining methods |  |
| Investigate algorithms for robust overlay computation |  |
| Investigate algorithms for robust buffer computation |  |

# Critical Success Factors

The following critical success factors have been identified:

- The code library must be easily portable to other platforms and C++ compilers.

- The spatial operations must be at least as fast as the Java versions

# Risks, Assumptions And Constraints

## Risks

The following risks have been identified.  In each case a Mitigation Strategy has been identified.

| Risk |  |
| --- | --- |
| Mitigation Strategy |  |

## Assumptions

No assumptions have been identified.

## Constraints

The following constraints apply:

- The software developed will be release under the GNU Lesser Public License. The copyright holder will be Vivid Solutions Inc.

# Issues

There are no issues currently identified.

# Project Management Processes

## Project Management Objectives

The goals of the project management process are:

- Provide a fast and effective way of identifying and resolving issues and decisions which affect the progress of the project

- Assign clear responsibility for managing project issues and decisions

- Reliably communicate issues and decisions to all interested parties

- Ensure that all issues, problems and decisions are documented

## Status Reporting

The developer will present the Project Status to the Project Manager at regular Project Status meetings.  The Project Manager is responsible for communicating project status to the other members of the Project Team.

## Issue Resolution

Issues will be raised and resolved at the Project Status meetings or at separate meetings as required.  Issue resolution will be reviewed at the Project Status meetings and documented in the minutes of those meetings.

### Management Issues

Any management issues encountered will be raised to the Project Manager.

### Technical Issues

Any technical issues encountered will be raised to the Project Leader.

## Change Management

Any changes in the Project scope will be identified and signed off during the Project Status meetings.  They will be documented in the minutes of those meetings.

## Risk Management

Risk will be managed by prompt communication of identified risks to the team members and other interested parties.  A Risk List will be maintained on the project Web site, detailing the current risks, their assessed priority and mitigation strategies for dealing with them.

# Sign-Off

The undersigned have read and agree with the content of this document.

| Martin Davis Project Leader Vivid Solutions Inc. |  | xxxxx |
| --- | --- | --- |

# Appendices

## Appendix 1: References

Currently no references have been identified.